Product Name : News Rank
Team Name : Royalty Inc.
Sprint Completion Date: April 28th 2017
Revision Number : 1.0
Revision Date : May 15 2017

High Level Goals:
These goals includes creating our stack, getting our basic website up and running, accepting user input, and return data from social media based on user input.

Task Listing:

User Story 1: As a developer I want to make a basic layout for the website

1. Have a search bar in the UI
2. Have a place for a twitter feed.

User Story 2: As a developer I want to have a search bar because I want to be able to search through topics.

1. Get user text input
2. Use google's POST and GET to grab search results

User Story 3: As a developer I want to be able to scrape text from Twitter and Facebook because we want to analyze it.

1. Learn TweetPy
2. Integrate TweetPy into Django

Team Roles:
Andrew: Scrummaster / developer
Sukhpreet: Developer
Luc: Developer
Jen: Developer
Froy: PO/Developer
Danay: Developer

Initial Task Assignment:

Froy: GET/POST
Andrew: Search bar
Sukhpreet: Search bar
Luc: Heroku
Jen: UI
Danay:UI

Scrum Board on Zube