Sprint #1 Report
newsRank
Royal
5/02/17

Actions to stop doing: We need to stop mixing up scrum meetings with standard meetings. It takes some practice to get used to what we are supposed to cover and what we are not supposed to cover. We also need to be more up to date on when TSRs are due. We missed the first one due to some confusion over that weekend.

Actions to start doing: Using slack over our group text. Slack is far more convenient for a whole bunch of reasons. Learn the Heroku command line for greater functionality, and to try and debug the issues we are having.

Actions to keep doing: Maintain our level of communication and continue to work with each other and help one another. Our group has been very good about assisting other members and stepping up when needed. We also are very responsive to communications, and are learning a lot of new technologies quickly.
Work completed:
“User Story 1: As a developer I want to make a basic layout for the website”
“User Story 2: As a developer I want to have a search bar because I want to be able to search through topics.”
“User Story 3: As a developer I want to be able to scrape text from Twitter and Facebook because we want to analyze it.”
Work not completed:
There are still issues with the Heroku integration, as well as our post / get requests. None of the user stories were not completed, but some of the tasks aren't at 100% yet.
Work completion rate: We completed 3 user stories, in an estimated number of 25 hours. There were 16 days in this sprint, this figures into a .18 user stories a day with an average time of 1.6 hours a day.