Product Name : News Rank
Team Name : Royalty Inc.
Sprint Completion Date: 05/16/17
Revision Number : 1.0
Revision Date : 05/01/17

Goals:
Sprint two is based around gathering and interpreting data, it also includes experimenting with different ways to display this information to the user.

Task Listing:

User Story 1: As a developer I want to be able to aggregate the data from user searches to form conclusions from user input

1. Link Django and PostegreSQL
2. Link Heroku and PostereSQL

User Story 2: As a user I would like to visualize the sentiment data from Twitter [L]

1. Build a graph based on TweetPys NLTK returns.

User Story 3: As a developer I want to create a live feed to see the primary source of the data

1. Link twitter feed into UI
2. Grab the proper tweets based on TweetPys analysis

Team Roles:
Andrew: Scrummaster / developer
Sukhpreet: Developer
Luc: Developer
Jen: Developer
Froy: PO/Developer
Danay: Developer

Initial Task Assignment:

Froy: Twitter / Facebook scraper
Andrew: TweetPy
Sukhpreet: Twitter / Facebook scraper
Luc: Heroku
Jen: UI
Danay:UI

Scrum Board on Zube: https://zube.io/newsrank/new-project/w/workspace-1/sprintboard?where%5Bsprint_id%5D=15904